**Note: please make sure you fill all information related to your project below and convert everything to readme.md (GitHub)**

Table 1: Resource needs for our project

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Deliverable** | | Resource name | Amount of resource required in (hours) or (number of items) | Cost |
| Tasks | Description |
| 1.0 Planning   * 1. Kick off meeting(task)   2. Consultation with stakeholders | Planning – prepare meeting  Print flyers | Team members meeting (workshop)  print | 4 hours  1 hours | 4x30$= 120$  1x300$=300$ |
| 2.0 design and develop (phase)  2.1 Design logo  2.2 Design personas  2.3 Design webpage interface | Design a website | Laptop  Purchase images  UX/UI developer  Web developer | 2 laptops  1 year subscription in Unsplash photo .com  2 UX designers(20hours)  3 web developers(30hours) | 2x500$ = 1000$  1x200$=200$  2 people x 30hr x 40$=2400$  3people x 30hr x50$=4500$ |
| 3.0 Testing(phase)   * 1. User testing   2. Unit testing | Improve the website and doing more testing | Tester  Documentation  Gift for users | 1 tester (30hours)  30pens | 1person x 30hr x30$=900$  30pens x 5$=150$ |
| 4.0 Closure | Hosting | 2 year hosting | 1 year=430$ | 430$ |
| **Total** |  |  |  | 10000**$ NZ** |

Reference: Excelonist (n.d.) *PM template*. htttp://www.Excelonist.com.